 Requirements and Analyses: Project Proposal -
)
Version: 0.1

Project name	LSK Car Finder
Project leader	Leon Schlömmer, Leon Kuchinka, Lukas Stransky
Responsible	Executive
Created on	21. September 2017
Last changed	9/21/2017
Processing status	X in process / submitted / completed
Document file
V-Modell-XT Version	1.3

Further Product Information
Participating	Lukas Stransky, Leon Kuchinka, Leon Schlömmer
Creation	Initial Extern

Change Listing
Change / No Date Version			Changed Chapters	Description of changes	Author	State
1		0.1	all	Initial product creation

Test Listing
The following table shows an overview of all tests – both self-tests as well as tests by inde-pended quality assurance – for the present document.

Date	Tested Version	Notes	Inspector	New Product Status

# Introduction
This text introduces the implementation of a system which supports people at finding the car that suits them best, like www.wahlkabine.at helps people find the political party that fits their political standpoints best.
The basic idea is to provide a service, where users are asked some questions concerning their interests and the system suggests cars that match the personality profile.
It is planned to implement this project in a step by step approach, where the first steps already result in a usable product. Further improvements, which mainly go into more sophisticated questions and better selection algorithms, can follow.
The product proposed here differs from already existing products, because all products that are currently available only address the UK and US market. In the first step our primary focus lies on the Austrian market, and in further stages we could expand to other and maybe even the global market.
# Initial Situation
The initial situation presents the assessment of the actual situation of an organizational unit or the entire organization of an agency or company. Thus a need for action, which may lead to a product or system vision, is recognizable. The vision may be developed into a project idea. The need for action may be initiated by several project or system ideas.
The demonstration of capability gaps (i.e. the difference between the necessary planned capabilities and the actually existing capabilities) in a company or agency may clearly show an urgent need for action in order to increase the efficiency or reduce costs. This need for action is presented as product or system idea, leading frequently to a concrete project proposal. Corresponsingly, the determination of the requirement to renew or improve a "technically obsolete" system (so-called "system regeneration") or the recognition of market chances for a new product or system may lead to a project idea. The applicable data must be developed for the project proposal.
Research programs or studies may also be the basis for project ideas; they will be concretized in a project proposal.

In der Ausgangslage werden beispielsweise folgende Informationen und Daten der zu untersuchenden Organisationseinheit im Hinblick auf die Projektidee beschrieben:
GERMAN
EXPLANATION
● Die Ist-Fähigkeiten der Organisation (was können wir?)
● Die Soll-Fähigkeiten der Organisation (was wollen wir können?)
● Ein Soll-Ist-Fähigkeitenvergleich (wo liegen die Defizite?)
● Ein Fähigkeitsvergleich nach vorgegebenen Bewertungskriterien
● Eine Skizze der Projektidee
Furthermore, the already existing “car finding” services only scratch the surface of the possibilities of matching general interests with taste in cars.

In 2016 about 330.000 cars have been sold in Austria, with a rising tendency. Now, as a matter of fact, around 50% of people are unhappy with their current car, and about 30% are willing to switch cars, which means that in Austria every year around 165 000 people buy cars which they are unhappy with, and 30% of the 4.7 million Austrians with registered cars would be willing to switch cars, so our potential users would count 1.7 million.
Even though not every one of those people have access to a PC or a phone with internet, but with 85% of all Austrians having access to internet, our potential customers would still count 1.4 million people. To be realistic, not all of these 1.4 million people have the financial resources to buy a new car, and unfortunately there are no statistics showing this, but we think that around 70% won’t be able to buy a new car.
So, there are still about 400.000 potential customers remaining.
That means that 400.000 willing to buy a car could see ads from paying car salesmen, which could be a big source of income.

# General Conditions and Constraints
example
- A car database is mandatory
- The primary Language is German, further languages to come with expansions
- Time is limited

# Project Objectives and System Concepts
In the Subject Project Objectives and System Concepts, the acquirer describes his vision of a new project or system on a high abstraction level. Project objectives and system concepts may concern several aspects, e.g., the introduction of innovations, the definition of objectives (quality, deadline and cost objectives), the operation of the system in its operating environment and the use of new, improved functionalities.

- The user answers questions like:
  - What will the car primarily be used for?
For all:
    - What is the maximum budget?
    - What type of car do you prefer (SUV, limousine, coupé…)?
    - Are there any brand preferences?
    - Is there any brand you can’t stand?
    - What size should the car be?
    - Should it be an electric vehicle?

For utility:
    - How many persons do you plan on transporting on a regular basis?
    - Does the type of fuel matter?
    - Does fuel economy matter?
For fun:
- Will the car used on tracks?
- Should the car be comfortable too?
- How fast should the car accelerate from 0 to 100 km/h?
  - for example 4.0 seconds…

- Every question should be rated with an importance-factor
- The app will track the user to find correlations between tracked data and taste in cars
- A database where all cars are saved must be set up
# Opportunities and Risks
The Subject Opportunities and Risks comprises data which are normally prepared in industrial business plans. Frequently, an anonymous market with potential acquirers, which could be interested in the new product or system idea, will be analyzed at first. Therefore, the contents of this subject is characterized by a certain uncertainty or fuzziness. The subjects examines the chances of achieving profit on the market with a specific product or system. In addition to the chances, the risks of failing on the market or sustaining losses with a product or system should be analyzed.

The project has the following opportunities:
- Car related advertisements can be shown on the sidebar
- Used car dealers can list their cars and promote them
- The customer can decrease the time spent on looking for cars
- The time spent looking through various websites for used cars declines

The following risks must be considered:
- Used car dealers maybe won’t list their cars
- Insufficient marketing could be a problem
- The effort may be underestimated
# Planning
The planning specifies the organizational and commercial project execution and system development aspects. The project organization, e.g., matrix organization and steering committees, and the responsibilities for the decision-making processes within project will be specified.
The »Project Leader will be appointed, his tasks will be defined. Available resources, funds and specialist personnel will be determined. Start and end date for the project will be specified. The planning can be based on the statements developed in the subject Project Objectives and System Concepts, which makes additional statements on feasibility, funding and schedules.

- Major Project Milestones:
  - The car database skeletal structure is implemented (30.11.2017)
  - The basic car finding algorithm works (14.12.2017)
  - A basic App GUI layout is designed (18.01.2018)
  - A server with the car database is set up (1.2.2018)
  - A client that can access the server’s data is programmed (15.2.2018)
  - For every search a few cars can be presented (15.3.2018)
  - GUI for all clients is polished (5.4.2018)
  - The car finding algorithm is finished (10.5.2018)
  - As much data as possible is put in the database (7.6.2018)
- Leading Roles:
  - Chief Technology Officer: Leon Schlömmer
  - Chief Database Officer: Lukas Stransky
  - Chief Operating Officer: Leon Kuchinka
- Needed Resources
  - Database server
- Time Boundaries
  - Start: October 2017
  - End: June 2018
  - First prototype: February 2018
  - Implementation work starts in November 2017

# List of Abbreviations

Abbreviation	Explanation
lsk	Leon, Lukas Stransky, Schlömmer Kuchinka

# List of Literature
http://www.versicherungsjournal.at/markt-und-politik/fast-jeder-zweite-pkw-besitzer-will-ein-neues-auto-kaufen-16473.php
http://www.kleinezeitung.at/wirtschaft/4672434/469-Millionen-Pkw_Oesterreich_Anzahl-der-Autos-stieg-um-13-Prozent
http://www.t-online.de/auto/id_76624356/mobile-de-umfrage-jeder-zweite-mit-eigenem-auto-unzufrieden.html
http://www.faz.net/aktuell/finanzen/warum-mehr-als-40-prozent-der-autokaeufer-unzufrieden-sind-13459626.html
http://www.statistik.at/web_de/statistiken/energie_umwelt_innovation_mobilitaet/verkehr/strasse/kraftfahrzeuge_-_neuzulassungen/index.html
https://www.oeamtc.at/autotouring/auto/zahlen-daten-ueberraschungen-9950691
http://www.nachrichten.at/nachrichten/wirtschaft/Autokauf-boomt-in-OEsterreich;art15,2620621

# List of Figures

List of Figures